CC6004 Network and Cloud Security

Requirements Document

Multi-Layer Dynamic Shift Cipher (MLDSC)

Version 1.2  |  Last Updated: 7 March 2026  |  Owner: Shivas Pillai (22008121)

# 1. Document Purpose

This document specifies the functional and non-functional requirements for the MLDSC cipher and its Python implementation. Requirements are prioritised using the MoSCoW method: Must Have, Should Have, Could Have, and Won't Have. This document was agreed at Meeting 2 (19 February 2026) and updated following the Sprint 2 prototype review.

# 2. Scope

The MLDSC system encompasses: (1) a cryptographic algorithm specification for encryption and decryption; (2) a Python 3 implementation with a command-line interface; (3) a key schedule based on SHA-256; (4) a verbose step-by-step output mode for educational use. The scope explicitly excludes GUI development, file encryption, network transmission, and authenticated encryption (these are noted as future recommendations).

# 3. Stakeholders

| Stakeholder | Representative | Interest |
| --- | --- | --- |
| Module Lecturer | Dr Subeksha Shrestha | Academic quality; original cipher design; BCS compliance |
| Group Members | All 10 members | Achievable implementation; clear role assignment |
| End Users | Students/educators | User-friendly CLI; step-by-step educational output |
| Markers | LMU Assessment Team | Coverage of all 7 marking criteria; Harvard referencing |

Table 1: Project stakeholders

# 4. Functional Requirements — MoSCoW

## 4.1 Must Have

| ID | Pri | Requirement | Acceptance Criterion | Status |
| --- | --- | --- | --- | --- |
| FR-01 | M | The cipher shall encrypt any plaintext string using a user-supplied key | encrypt("hello","key") returns non-empty hex string | DONE |
| FR-02 | M | The cipher shall decrypt a hex-encoded ciphertext back to the original plaintext | decrypt(encrypt(pt,k),k) == pt for all inputs | DONE |
| FR-03 | M | The key schedule shall derive a unique byte stream from the user password using SHA-256 | Different passwords produce different schedules | DONE |
| FR-04 | M | Layer 1 shall apply a per-byte shift derived from the key schedule modulo 26 | Shift varies per position; verified in verbose output | DONE |
| FR-05 | M | Layer 2 shall apply a position-based adjustment alternating by even/odd index | Position 0 and 1 produce different adjustments | DONE |
| FR-06 | M | Layer 3 shall XOR each byte with its corresponding key schedule byte | Byte-level XOR verified in test walkthrough | DONE |
| FR-07 | M | The implementation shall run on Python 3 with no external dependencies | Runs with python3 mldsc_cipher.py on clean install | DONE |
| FR-08 | M | The programme shall accept plaintext and key as user input via the command line | Input prompt appears; accepts any string | DONE |

Table 2: Must Have requirements — all implemented

## 4.2 Should Have

| ID | Pri | Requirement | Acceptance Criterion | Status |
| --- | --- | --- | --- | --- |
| FR-09 | S | The programme shall provide a verbose step-by-step mode showing all intermediate values | Table printed per character when verbose=True | DONE |
| FR-10 | S | The programme shall include an automated self-test suite | All test cases pass without user intervention | DONE |
| FR-11 | S | The programme shall validate that ciphertext input is valid hexadecimal | Error message shown for invalid hex input | DONE |
| FR-12 | S | The key schedule shall support messages of arbitrary length | Messages longer than 32 bytes encrypt correctly | DONE |
| FR-13 | S | The verbose output shall be formatted as a readable aligned table | Columns align; header row present | DONE |

Table 3: Should Have requirements — all implemented

## 4.3 Could Have

| ID | Pri | Requirement | Acceptance Criterion | Status |
| --- | --- | --- | --- | --- |
| FR-14 | C | The programme could provide a graphical user interface | GUI launches; encrypt/decrypt functional | NOT DONE |
| FR-15 | C | The programme could encrypt binary files as well as text | Binary input encrypts without error | NOT DONE |
| FR-16 | C | The programme could display a real-time progress bar for long inputs | Progress visible for messages > 1000 chars | NOT DONE |
| FR-17 | C | An interactive HTML demo could be provided for presentation use | Demo runs in browser; all layers shown | DONE |

Table 4: Could Have requirements — FR-17 implemented as bonus deliverable

## 4.4 Won't Have (this version)

| ID | Pri | Requirement | Reason Excluded |
| --- | --- | --- | --- |
| FR-18 | W | Authenticated encryption (HMAC/MAC) | Out of scope for educational cipher |
| FR-19 | W | Network transmission of encrypted messages | Not required by assessment brief |
| FR-20 | W | Database storage of keys or ciphertexts | Security risk; out of scope |
| FR-21 | W | Multi-user key exchange protocol | Recommended for future work only |

Table 5: Won't Have requirements — deferred to future work

# 5. Non-Functional Requirements

| ID | Category | Requirement | Target / Measure |
| --- | --- | --- | --- |
| NFR-01 | Performance | Encryption of a 1000-character string completes in under 2 seconds | < 2 seconds on standard hardware |
| NFR-02 | Usability | A user unfamiliar with cryptography can encrypt a message within 1 minute | Confirmed in usability review |
| NFR-03 | Correctness | decrypt(encrypt(pt, k), k) == pt for all inputs tested | 100% pass rate on test suite |
| NFR-04 | Portability | Runs on Python 3.8+ on Windows, macOS, and Linux | No OS-specific code used |
| NFR-05 | Maintainability | Code follows PEP 8 style; functions are documented with docstrings | Style check passes |
| NFR-06 | Readability | Verbose mode output is understandable to a second-year CS student | Reviewed by group members |
| NFR-07 | Security (scope) | Key schedule bytes are never stored to disk or printed in non-verbose mode | Code review confirmed |

Table 6: Non-functional requirements